## Slide 1: Software Economics: The Motivation for Object Technologies and Iterative Development

## Slide 2: Software—A Risky Business
Business as usual is not working.
Source: Standish Report, 1994
All based on waterfall lifecycle.
53% cost almost 200% of original estimate.
Estimated $81 billion spent on failed U.S. projects in 1995.

## Slide 3: Faulty Assumption 1: Requirements can be Fairly Accurate
Applied Software Measurement, Capers Jones, 1997. Based on 6,700 systems.

## Slide 4: Faulty Assumption 2: Requirements are Stable
The market changes—constantly.
The technology changes.
The goals of the stakeholders change.

## Slide 5: Faulty Assumption 3: The Design can be Done, before Programming
Ask a programmer.
Requirements are incomplete and changing.
Too many variables, unknowns, and novelties.
A complete specification must be as detailed as code itself.
Software is very “hard”.
  Discover Magazine, 1999: Software characterized as the most complex “machine” humankind builds.

## Slide 6: Effort—The Danger of Large Steps
Source: Applied Software Measurement, Capers Jones, 1997. Based on 6,700 systems.

## Slide 7: Productivity—The Danger of Large Steps
Source: Measures For Excellence, Putnam, 1992. Based on 1,600 systems.

## Slide 8: The Voice of Experience and Research
In 1994, the DOD dropped their waterfall 2167A specification, because of abysmal failure.
  They now encourage an iterative process.
Virtual every publication on software development process written in the last 5 years has advocated replacing a waterfall with an iterative lifecycle.
  The Unified Software Development Process
  Applying UML and Patterns
  Software Project Management
  Succeeding with Objects
  Object Solutions
  Surviving Object-oriented Projects
  ….

## Slide 9
Therefore...

## Slide 10: Iterative Development
Small steps, feedback and refinement.
Iterative, incremental, time-boxed.
AKA evolutionary, spiral, . . .
2 weeks
2 weeks

## Slide 11: A Popular Iterative Process—The Unified Process
Warning: The phases are not iterations.

## Slide 12: The Cost of Change
Source: DP Budget, Vol. 7, No. 12, Dec. 1988
Strategic rational system development plans are based on the complete cost of a system, not solely on development costs.

## Slide 13: The Cost of Change
Randomly selected U.S. government software projects:
Source: US Government Accounting Office. Report FGMSD-80-4.

## Slide 14: The Cost of Change
An AT&T study indicated that, on average,
Business Rules change at
the rate of 8% per month.

## Slide 15: Why Object Technology?
Prime software problems are
  lowering the cost and time of change
  Increasing the ease of adaptability
Fact: Object technology is especially good at
  Reducing the time to adapt an existing system (quicker reaction to changes in the business environment).
  Reducing the effort, complexity, and cost of change.
Flexibility

## Slide 16: Why Object Technology?
What about reuse?
The Corporate Use of OT, Dec 1997, Cutter Group. Prioritized reasons for adopting OT:
  1. Ability to take advantage of new operating systems and tools
  2. Application maintenance
  3. Cost savings
  4. Development of revenue-producing applications
  5. Encapsulation of existing applications
  6. Improved interfaces
  7. Increased productivity
  8. Participation in "the future of computing"
  9. Proof of ability to do OO development
  10. Quick development of strategic applications
  11. Software reuse
Note low priority
Note high priority

## Slide 17: Why Object Technology
What about reuse?
Reuse is a good and worthy goal, but you will discover that the real power and advantage of OT is its capacity to support easily adaptable systems.
Unfortunately, reuse is hard, and expert OT organizations see little of it.
  The issues are more organizational than technical.

## Slide 18: Reuse at What Level?
After 70% change, it’s cheaper to rewrite a component.
Source:W. Pree, OOPSLA ‘95

## Slide 19: Object Reuse Versus Cohesive Framework Reuse
The Winchester
Mystery House

## Slide 20: Reuse at What Level?
Research shows no relationship between increased reuse and collecting a library of reusable components from prior projects.
  Communications of the ACM, pp 75-87 June, 1995.
  http://ite.gmu.edu/~nnada/pap.html
Reuse is not usually achieved or worthwhile at the object-level.
Focus on:
  The organizational factors to support reuse.
    http://ite.gmu.edu/~nnada/pap.html
    Software Reuse (Griss)
  A culture of framework creation and use.
  Reuse of architecture, analysis and design patterns.

## Slide 21: Reuse at the Framework Level
Where do expert OT organizations see some reuse?
  With frameworks.
However, effective reusable framework creation requires:
  Very skilled object designers/programmers.
Go Forth and Make Frameworks

## Slide 22: Why Object Technology?
Another non-technical, but non-trivial reason is. . .
  Ability to attract and retain talented software engineers.
OT is the undisputed “hot technology” for the foreseeable future, and it is not easy to retain talent unless an IT organization is using it.

## Slide 23: Why Object Technology?
Organizations usually start the adoption thinking OT will lead to shorter development time, more reuse, better productivity.
  Unfortunately, that does not usually happen.
  However, they do discover something useful and powerful. . .
“It takes complexity to manage complexity.”
  R. Martin, Editor of C++ Report, co-author of Object-Oriented Analysis and Design, with Grady Booch.

## Slide 24: Why Object Technology?
Elegantly tackle complexity & create easy adaptability.
. . .
Productivity
Reuse
The productivity is realized in the maintenance or modification phases of a system—often with profoundly faster changes, if the system was designed skillfully.
“The value of OT (OOA&D, OOP) primarily lies in its ability to handle complex problems and create comprehensible, manageable systems that can scale up to increasing complexity, and that are easily adaptable—if designed skillfully.”
  Craig Larman